Attendance

|  |  |
| --- | --- |
| Alex Loke | Present |
| Henry Lei | present |
| Jayden Xian | Present |
| Jimmy Wang | Present |
| Oliver Xu | present |

Agenda

1. Henry will finish other\_tests by the next standup and start working on other\_functions

Notes

* Auth and user are both finished, with all tests passing
* resolved some issue with fixture not returning anything
* changed return of user list all as it was incorrect
* fixed some of auth as it contained typos which made some functions return lists instead of ints
* changed invalid token tests and added a helper function to test for it, as the invalid token previously tested if it could be decoded rather than the contents of the token itself
* Assumes that making a user an owner adds to channel
* Jimmy showed Alex the structure of dm\_test since it is similar to channel\_test. Alex pair coded with Jayden

Standup:

* Alex working on dm\_test
* Henry started working on other\_tests and finished user
* Jimmy finished message\_test and channel\_test
* Ollie starting on message functions